## Slide 1: City Manager's Monthly Update
November 21, 2023

## Slide 2: City Manager's Monthly Update
Development
Projects
Financial
Miscellaneous

## Slide 3: Development
Residential
  Single Family
  Multi-Family
Commercial
Short Term Rentals
Comprehensive Plan

## Slide 4: COMPREHENSIVE PLAN
October 2023 |  |  | 
Task/Meeting | Date | Notes | Status
Parks Plan draft to City |  | City review for ~2-3 weeks | Complete
November 2023 |  |  | 
Task/Meeting | Target Date | Notes | Status
TRIP - CPAC #5 - Review Parks Master Plan | Nov 14 | Second draft to CPAC | Complete
Comp Plan draft to City |  | City review for ~2-3 weeks | Complete
December 2023 |  |  | 
Task/Meeting | Target Date | Notes | Status
TRIP - CPAC #6 - Review of Comp Plan | 12 |  | In Progress
January 2024 |  |  | 
Task/Meeting | Target Date | Notes | Status
TRIP – Final joint CC/PZ Meeting | TBD | Discuss both plan drafts | In Progress
Public Comment Period |  | December & January | 
February 2024 |  |  | 
Task/Meeting | Target Date | Notes | Status
P&Z Public Hearing for Adoption | TBD | P&Z formally recommend for adoption | In Progress
City Council Public Hearing for Adoption | TBD | Public hearing and adoption | In Progress

## Slide 5: Development Activity

## Slide 6: Commercial New Construction Permits

## Slide 7: Commercial
Name | Address | Status
Fredericksburg Middle School Campus | Friendship Ln | Under Construction
The Emigrant | E Main St | Expect CO in 2023
Albert Hotel | E Main St | Under Construction (new contractor)
Grand Central at Milam | N. Milam | Under Construction 4 Businesses Open
Vineyard Hills RV (Chateau Burg) | Hwy 16 S | Under Construction 142 RV slots
Friendship Lane Hotels | Friendship Ln (behind Wal Mart) | 3 Hotels on 22 ac – Site Plan approved
Smitty's Car Wash at 513 S. Adams | S. Adams | Expect CO in 2023
Office Park | 1403 E Main | Building Permit Issued
Large or significant developments including hotels, retail, or other projects of interest

## Slide 8: Commercial
Name | Address | Status
Sunset Grill |  | Under Construction
Woerner's Warehouse |  | Complete
Six Twist | 525 E Main | Complete
H-Tea-0 (drive thru) 1511 E. Main | E Main | Under Construction
Surgery Center | 811 S. Milam | Building Permit Issued
Shopping Center (Sherwin Williams, T-Mobile, third tenant) | 1455 E. Main | Permit Pending GC
Mi Pueblo (former Campo Azul) | 803 S. Adams | CO Issued
Brooke’s Bubble Bar | E Main | Expect CO in December
Large or significant developments including hotels, retail, or other projects of interest

## Slide 9: Single Family Residential Subdivisions
Name | ~ Acres | Units | Status | Year Approved
Crabapple Grove | 40 | 159 | All lots sold | 2015
Oaks of Windcrest Heights of Windcrest | 70 | 243 | All lots sold All lots sold | Phase 5 2020
Madrona | 13 | 54 | All lots sold | 2022
The Beginning | 11 | 52 | All lots built out | 
Harmony Hills | 21 | 72 | Under construction | 2023
Post Oak Village | 6 | 39 | Homes under construction | 2022
Friendship Oaks (4 phases) | 117 | 418 | Phase 1 under construction (15 houses permitted) | 2022
Frieden | 218 | 112 | Homes under construction | 2022
Woodcrest | 3 | 9 | Utilities under construction | 2023
Altstadt Phase 1 | 10 | 22 | Development for sale | 2022
Altstadt Phase 2 | 6 | 19 | Civil plan review | 
Stoneridge Phase 11 | 11 | 24 | Homes under construction | 2022
W. Walch |  | 5 | Plat approved | 2023
              1228 total lots

## Slide 10: Single Family Residential Permits
Chart: Residential Building Permits-New Constuction
 | 69 | 49 | 72 | 66 | 98 | 162 | 111 | 85

## Slide 11: Multi-Family: Under Construction
Name | Acres | Units | Status | Location
Algarita | 3 | 23 | Older section open | 619 W. Live Oak
Baron's Park Apts | 4 | 88​ | Under Construction | 202 E. Ufer
Orchard Grove Apartments | 5 | 90 | Under Construction | N. Llano
The 1846 Luxury Apts & The Woodland Cottages | 18 | 296 | Under Construction | 175 Friendship Lane
West Live Oak Duplexes | 2.4 | 46 | Under Construction | W. Live Oak
 |  | 543 |  | 

## Slide 12: Multi-Family: Recently Completed
Name | Acres | Units | Status
Algarita Eagle's Village (STRs) | 3 4 | 40 24 | Old section open (new under construction) Completed
Vineyard Crossing Apartments | 3 | 38 | Completed
Friendship Lane Cottages (STRs) | 1 | 8 | Completed
 |  | 110 | 

## Slide 13: Multi-Family: Approved Not Started
Name | Acres | Units | Status | Location
Friendship Oaks Ranch duplexes | 6 | 60 | Site Plan Approved | S. Creek at Friendship (Friendship Oaks Phase 4)
SECO | 32 | 95 | Civil Plan Approved | Friendship at S. Eagle
Botanica | 13 | 148 | Civil Plan Approved | Friendship near Eagle
Keller Oaks Phase 1 Townhomes | 14 | 21 | Plat Approved | Between Windcrest and Burger King
Verandas at Frieden | 25 | 305 | Site Plan Approved | Frieden
Alora Mae Condos | 3.5 | 21 | Conditional Use Permit Approved | Friendship
 |  | 650 |  | 

## Slide 14: Multi-Family:
543 Under Construction
110 Recently Completed
650 Approved not started
1,303 total Multi Family units

## Slide 15: Short Term Rentals
Permit Status
Active – 806
Withdrawn – 29
Closed-31
Pending – 124
Under Review – 112
Expired-189
Denied – 52
Total Reviewed– 1326
Permit Type
STR Accessory – 11​
STR B&B – 2​
STR Condo- 3
STR Facility – 10
STR Unoccupied – 49
Nonconforming – 1241

## Slide 16: Public Works
East Main Street Water Line Project
Project limits: Cristal Drive (by UPS Store) to Baron’s Creek Bridge (Natural Grocers side of bridge)
  Project Construction Complete

## Slide 17: Public Works
South Llano Shared Use Bridge & Ufer St. Sidewalk
Project limits: S. Llano St. from San Antonio St. to Ufer St.
  Construction Contract Awarded to J3 Company, LLC
  $1,117,530 Contract Amount ($902,748 in Grant Funds)
  Completion Anticipated in Summer 2024.

## Slide 18: Public Works
Knauth Wells – Aquifer Level (*As of November 13)

## Slide 19: Public Works
Old San Antonio Road Wells – Aquifer Level (*As of November 13th)

## Slide 20: Public Works
Pumping Rates and Rainfall
2022 Total Rainfall – Inches
2023 Total Rainfall – Inches
2022 Daily Avg. Pumping – Gal
2023 Daily Avg. Pumping – Gal

## Slide 21: Parks
Project | Budget | Paid to date | Notes
Marktplatz renovations | ~$2M | $1,594,321 | Scheduled completion December 2023
Workman with sprayer | $84,000 | $0 | Delivery pending – funds moved to FY '24
Parks Master Plan | $80,000 | $52,000 | $28,000 moved to FY '24
Marktplatz restroom renovations | $65,000 | $0 | Waiting on estimates
Pioneer Pavilion renovations | $150,000 | $0 | Working on estimates
Old Fair Park storage | $40,000 | $0 | Working on estimates
LBJMP Restroom replacement | $330,000 | $0 | Order placed – to be installed July 2023
Marktplatz storage expansion | $48,000 | $0 | Working on estimates

## Slide 22: Parks

## Slide 23: Parks
*Covid

## Slide 24: Parks
*Covid
**2023 Projections

## Slide 25: Finance-Revenue vs Expenditures (Actuals - through September 2023)
General Fund
Actual vs Budget
107% of Revenue 89% of Expenses
Enterprise Funds Actual vs Budget
108% of Revenue 92% of Expenses
Notes: Budget: GF REV $22,363,060, EXP $26,442,911, ENT REV $34,102,852, EXP $40,818,773
Tourism REV $7,047,200 (49%), and EXP $7,819,785 (56%)

## Slide 26: Finance-Sales Tax
FY 2023 Actuals up 5.2% over FY 2022 at $9.1M collected
$8.7M (2022), $7.6M (2021)
FY 2024 Actuals down 3.2% from 2023

## Slide 27: Finance-Property Tax
Property Tax Collected (thru Sept 2023)
Actual $5,971,764
Budget $5,945,651

## Slide 28: Finance-Electric Revenue and Consumption
Electric revenues October 2023 (preliminary), $1.1M,
8% of $14.7M budget

## Slide 29: Finance-Water Revenue and Consumption
Water & WW revenues October 2023 (preliminary), $859k, 9% of $9.5M budget

## Slide 30: Finance-Property Tax
Property Tax Trends (FY 2016 – FY 2024)
Notes: FY 2023 $62/month

## Slide 31: Police Department
October 2023 Calls for Service – 1,702

## Slide 32: Police Department
October 2023 Arrests
  54 Individuals Booked
  67 Total Charges

## Slide 33: Police Department
October 2023 Warnings and Citations - 759
  646 Warnings
  113 Citations

## Slide 34: Police Department
October 2023 Code Enforcement Activity -
  -- of the --- were STR Activity

## Slide 35: Police Department
January - October 2023 Code Enforcement Totals
1,438 Code Enforcement Violations
1,013 Non – STR
425 STR

## Slide 36: Police Department
January - September 2023 Code Enforcement Top 10

## Slide 37: Police Department
October 2023 Traffic Accidents - 72
  61Minor Accidents
  11 Major Accidents

## Slide 38: Police Department
October 2023 Criminal Investigations Activity
  22 Cases Received
  9 Cases Cleared
  13Cases Under Investigation

## Slide 39: Police Department
October 2023 Animal Control Intake – 106
  47 Dogs 59 Cats
  15 Animals Reclaimed or Adopted
  40 Dead Animals Picked Up

## Slide 40: Oct 2023 RMS Report

## Slide 46
11/Day
8/Day
11/Day
14/Day
17/Day
16/Day
13/Day

## Slide 47: 2022-23 Transfers Per Month
Chart: 
| July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct
Transfer Runs | 45 | 33 | 50 | 46 | 53 | 59 | 58 | 49 | 54 | 43 | 57 | 40 | 49 | 59 | 38 | 45

## Slide 48: 2022-23 Brush Fire Season
Chart: 
| Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct
Brush Fires | 20 | 23 | 28 | 9 | 10 | 11 | 13 | 14 | 11 | 7 | 4 | 9 | 10 | 8 | 5 | 8 | 3 | 5 | 6 | 11 | 13 | 11
Controlled Burn | 4 | 5 | 5 | 4 | 3 | 5 | 5 | 2 | 3 | 0 | 3 | 1 | 6 | 1

## Slide 49: 2023 Brush Fire Season
Chart: 
| Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct
Brush Fires | 10 | 8 | 5 | 8 | 3 | 5 | 6 | 11 | 13 | 11
Controlled Burn | 3 | 5 | 5 | 2 | 3 | 0 | 3 | 1 | 6 | 1

## Slide 56: Health Department
September 2023 Health Department Activity
1 - New Retail Health Permit (Fixed Establishment)
6 - New Mobile Health Permits
14 - Temporary Health Permits
64- Routine Inspections performed
3 – Plan Reviews completed
Special events inspected – Redbud Artisan Market, Lutheran Fall Festival and Fredericksburg Trade Days
Attended hearing on Wine Country Mass Gathering
Participated in community childcare meeting

## Slide 57: Health Department
September 2023 Health Department Development
5- Plan Reviews completed in September
34- Facilities with plan reviews completed but not yet finished or permitted (20 within city limits and 9 in county)
21 – Facilities being considered or planned

## Slide 58: City Department Openings
Open Positions – November 21, 2023
Fire/EMS Department - Captain (Promotional testing process is being scheduled)
- Fire Fighter / Paramedic
Police Department - 3 Police Officers
Water Department - Crew Worker
- Journeyman Electrician
Engineering - Staff Engineer
Street Department - Heavy Equipment Specialist
Development Services - Senior Planner / Historic Preservation Officer
Sanitation - Equipment Operator
Vegetation Mgmt - Apprentice Arborist
12 open positions

## Slide 59: City Department Openings
Recently Filled Positions
Apprentice Arborist – Caleb Cannon
Recent Promotions
Quinten Moellering – Crew Chief (Water Dept)

## Slide 60: Civic Engagement
Neighborhood Town Hall Meeting-Pioneer Museum Sanctuary
October 12th
  20 residents, 4 Councilmembers and 8 Staff
  Short Term Rental issues
  Development and water concerns
  Traffic issues
Coffee with the City Manager
October 18th at 8:00 a.m. at the Lady Bird Johnson Golf Course in the Cardinal Room

## Slide 61: Golf Course Improvements

## Slide 62: Golf Course Improvements

## Slide 63: Golf Course Improvements

## Slide 64: Fredericksburg Citizen University